DebugMate

Product Requirements Document

An AI-powered debugging companion that turns every bug into a lesson

Version: 1.0

Date: July 21, 2026

Author: Rishi Kumar Kar

Program: AB Talks 60-Day Claude AI Challenge — 10-Day Capstone

Status: Approved — Day 1 (Requirements)

# 1. Executive Summary

DebugMate is a web-based, multi-user AI debugging companion for developers. A user pastes an error message and the relevant code; the AI diagnoses the root cause, provides a working fix, and explains the underlying concept in plain English. Every debugging session is automatically saved to the user's personal, login-protected history and tagged by language and error type, and a stats dashboard surfaces patterns over time — the most common error types, most-used languages, and progress over the challenge period.

The product is built to feel like a real, polished piece of software rather than a prototype: thoughtful empty states, graceful error handling, mobile-responsive layout, and consistent branding. It is being built as a 10-day capstone project for the AB Talks 60-Day Claude AI Challenge, following a full software development lifecycle from requirements through deployment and maintenance.

# 2. Problem Statement

Developers — especially students and early-career engineers — lose significant time each week deciphering cryptic error messages, searching Stack Overflow, and re-learning concepts they've already been taught but forgotten. Existing tools solve pieces of this:

- Search engines and Stack Overflow require manually reformulating the error into a query and sifting through outdated or irrelevant answers.

- General-purpose AI chat tools can explain an error, but the explanation disappears at the end of the conversation — there's no record of what was learned.

- IDE linters catch syntax issues but rarely explain the underlying concept behind a runtime or logic error.

There is no lightweight tool that treats debugging as a learning opportunity and keeps a persistent, personal record of it — turning scattered one-off fixes into a visible skill-growth trail.

# 3. Target Users

## 3.1 Primary Persona — "The Learning Developer"

Who: College CS students and early-career developers (e.g., final-year B.Tech students building portfolio projects, junior developers on their first jobs)

Goals: Fix bugs quickly, understand why they happened, and visibly improve over time

Frustrations: Wastes time on repeat mistakes; forgets explanations from AI chats; has no record of what they've learned

Tech comfort: Comfortable writing code in at least one language; may work across multiple languages/frameworks

## 3.2 Secondary Persona — "The Self-Taught Builder"

Who: Hobbyists and bootcamp learners debugging personal projects without a mentor or team to ask

Goals: Get a trustworthy, patient explanation without judgment; build independent debugging skill

# 4. Goals & Success Metrics

## 4.1 Product Goals

- Reduce the time and frustration of understanding and fixing an error.

- Turn every debugging session into a retained learning moment.

- Give the user a visible, motivating record of their debugging skill growth.

## 4.2 Capstone Success Criteria (Day 10 Definition of Done)

Success on Day 10 means all of the following are true:

- A live, publicly shareable URL exists and the full flow works end-to-end in production.

- A user can sign up, log in, submit an error + code, and receive an AI-generated diagnosis, fix, and explanation.

- Every session is saved to a searchable-by-eye personal history, tagged by language and error type.

- A stats dashboard visualizes error-type frequency, language frequency, and sessions over time.

- The product looks and feels finished: consistent branding, empty states for new users, clear error/loading states, and a mobile-friendly layout.

- A README with setup instructions and screenshots, and a short demo video/GIF, exist for portfolio use.

# 5. Scope

## 5.1 In Scope for v1.0

| Feature Area | Included in v1.0 |
| --- | --- |
| Authentication | Email/password sign up, log in, log out. Sessions persisted (JWT or equivalent). Passwords stored securely (hashed). |
| Core Diagnosis Engine | Form to paste an error message + code snippet. AI call returns: root cause explanation, suggested fix, and a plain-English explanation of the underlying concept. Any programming language supported — no restriction; language is auto-detected by the AI. |
| Session History / Journal | Every diagnosis auto-saved against the logged-in user. List view of past sessions, tagged with detected language and error type. View a past session's full detail. |
| Stats Dashboard | Aggregate view per user: most common error types, most common languages, and number of sessions over time (simple trend). |
| UI / UX Polish | Consistent branding and visual identity. Empty states (e.g., "no sessions yet"). Loading and error states for all async actions. Mobile-responsive layout. |
| Deployment | Deployed to a live, publicly accessible URL on a free-tier host, with working production environment configuration. |

## 5.2 Explicitly Out of Scope (Future Scope)

The following are intentionally excluded from v1.0 to protect the 10-day timeline. They are documented here so they are never accidentally treated as required, and so they can be reused in the pitch deck's "Future Scope" section.

- GitHub repository integration (pulling multi-file context from a repo URL).

- VS Code extension, browser extension, or CLI version.

- Advanced search, filtering, or tagging beyond auto-detected language/error type.

- Export/copy fix as a shareable snippet or Markdown file.

- Social/OAuth login (Google, GitHub sign-in).

- Team or collaboration features (shared workspaces, sharing sessions with others).

- Monetization, subscriptions, or payment integration.

- Password reset / email verification flows.

- Real-time or streaming diagnosis (v1.0 is request/response).

# 6. Functional Requirements

## 6.1 Authentication (FR-1)

- FR-1.1: A new user can create an account with an email and password.

- FR-1.2: A returning user can log in with the same credentials.

- FR-1.3: A logged-in user stays authenticated across page reloads until they log out or the session expires.

- FR-1.4: A user can log out, ending their session.

- FR-1.5: Unauthenticated users cannot access diagnosis, history, or dashboard routes/data — they're redirected to login.

## 6.2 Core Diagnosis Engine (FR-2)

- FR-2.1: A logged-in user can submit an error message and a code snippet through a form.

- FR-2.2: The system sends the input to the AI and returns: (a) root cause, (b) suggested fix, (c) plain-English concept explanation, (d) detected programming language, (e) a short error-type label (e.g., "NullPointerException", "IndexError", "Syntax Error").

- FR-2.3: The result is displayed clearly, distinguishing the three parts (cause / fix / concept) visually.

- FR-2.4: If the AI call fails or times out, the user sees a clear, friendly error message and can retry.

- FR-2.5: Empty or nonsensical input is validated client-side before submission.

## 6.3 Session History / Journal (FR-3)

- FR-3.1: Every successful diagnosis is automatically saved against the current user, with a timestamp.

- FR-3.2: The user can view a list of their past sessions, newest first, showing language, error-type tag, and date at a glance.

- FR-3.3: The user can open a past session to see its full original diagnosis again.

- FR-3.4: A first-time user with zero sessions sees a helpful empty state, not a blank page.

## 6.4 Stats Dashboard (FR-4)

- FR-4.1: The dashboard shows the count of sessions grouped by error type (e.g., as a bar or list).

- FR-4.2: The dashboard shows the count of sessions grouped by programming language.

- FR-4.3: The dashboard shows sessions over time (e.g., sessions per day/week across the challenge).

- FR-4.4: A user with insufficient data (e.g., 0-1 sessions) sees an appropriate empty/partial state rather than a broken chart.

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | A diagnosis result should typically return within the AI provider's normal response time; the UI must show a loading state for any wait over ~1 second. |
| Security | Passwords are never stored in plain text. Session tokens are not exposed to client-side JavaScript in ways that invite theft. A user can only ever see their own sessions and stats. |
| Usability | Core flow (submit error → get diagnosis) must be completable by a first-time user with no instructions beyond on-screen labels. |
| Reliability | Failed AI calls, network errors, and database errors must degrade gracefully — never a blank white screen. |
| Responsiveness | All screens must be usable on a standard mobile viewport (~375px wide) as well as desktop. |
| Portability | Runs on free-tier hosting suitable for a student project; no paid services required for v1.0. |

# 8. User Stories

- As a new user, I want to sign up quickly so I can start debugging without friction.

- As a developer stuck on an error, I want to paste it and my code and get a clear explanation, so I understand what went wrong and how to fix it — not just copy a fix blindly.

- As a learner, I want each fix explained conceptually, so I don't make the same mistake again.

- As a returning user, I want to see my past debugging sessions, so I can revisit something I fixed before.

- As a motivated learner, I want to see stats about my most common mistakes, so I know what to study or practice next.

- As a mobile user, I want the tool to work well on my phone, so I can use it away from my laptop.

# 9. Assumptions & Constraints

## 9.1 Assumptions

- The developer (Rishi) has ~3-4 hours per day available across the remaining 9 days (~30-35 hours total).

- An AI API (e.g., the Claude API) is available for the diagnosis engine; no paid tier is required beyond reasonable free/trial usage.

- Deployment will use free-tier hosting suitable for a portfolio project.

## 9.2 Constraints

- No paid tools or services will be used unless explicitly requested later.

- The tech stack is intentionally not decided in this document — it is a Day 2 (Design phase) decision, made with full context of these requirements.

- Every manual step outside the AI chat (account creation, dashboard clicks, deployment steps) will be explained click-by-click, and progress will be confirmed with a screenshot before proceeding.

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Scope creep beyond the 30-35 hour budget | Strict v1.0 / Future Scope split (Section 5); any new idea during build gets logged as future scope, not built now. |
| AI API costs or rate limits | Use a single well-tested prompt structure; add retry/backoff and graceful fallbacks; monitor usage. |
| Auth/security mistakes (common for first-time multi-user apps) | Use well-established, standard patterns (hashed passwords, signed session tokens) introduced carefully on Day 4 with testing before moving on. |
| Running out of time for polish (empty states, mobile, branding) | Polish is budgeted explicitly into Day 7 and Day 10, not left until the very end only. |
| Deployment issues discovered too late | A deployable skeleton is stood up on Day 3, not Day 9 — so hosting problems surface early. |

# 11. 10-Day Lifecycle Overview

Full day-by-day technical detail lives in the companion Implementation Blueprint. This is the high-level map:

| Day | SDLC Phase | Focus |
| --- | --- | --- |
| 1 | Requirements | Discovery, PRD, Blueprint, Pitch Deck (this document) |
| 2 | Design | Tech stack decision, architecture, DB schema, UI wireframes, AI prompt design |
| 3 | Setup | Repo, environment, project scaffolding, deployment skeleton |
| 4 | Implementation | Authentication (sign up / log in / sessions) |
| 5 | Implementation | Core diagnosis engine (error + code → AI result) |
| 6 | Implementation | Session history / journal |
| 7 | Implementation | Stats dashboard + UI/branding polish pass |
| 8 | Testing | Functional, edge-case, mobile, and error-handling testing |
| 9 | Deployment | Production deployment, environment config, smoke testing |
| 10 | Maintenance / Launch | Bug fixes, README, demo video, final QA, submission |

# 12. Glossary

- Diagnosis session: One complete instance of a user submitting an error + code and receiving an AI result.

- Error type: A short auto-generated label describing the category of error (e.g., "TypeError", "Logic Error").

- Empty state: The screen shown when a user has no data yet, designed to guide them rather than look broken.